## Slide 1: Designing the national HPC and public cloud-based solutions for the data-driven animal behavior detection
Oct 17, 2023
Progress Update
Jan 16, 2024

## Slide 2
Progress Update
Image Registry: To store container images
DB: To store task information
(token) and users
Data storage (dCache): To store
Input data (datasets) and model results
HPC* filesystem (scratch):
To temporarily store data for fast I/O
operations
HPC: High performance computing

## Slide 3
Frontend
(HTML, JS, CSS, React)
Server-side
CouchDB
Container Registry
Worker nodes
Users
admin
Login Node
Cluster
Firestore
Backend
WebApp
PiCaClient
Progress Update

## Slide 4
Preparation
Extract input fields
Libraries and dependencies
Data Preparation
Definition file
Verification
Store in Repo
Run via
PiCas
Image
Error
Run via
UI
Backend: Containerize FairMOT Model

## Slide 5: Pilot-Job frameworks
Radical-Job (formerly Big-Job)
Falkon (Fast and Light-weight tasK executiON framework)
DIRAC
DIANE (Distributed Analysis Environment)
PanDA (Production and Distributed Analysis)

## Slide 6: Documentation
Tasks | Status
Chapter 1-4 (Introduction, Problem analysis, stakeholder analysis, Requirements) | 
Chapter 5-8 (Investigating pilot-job frameworks, design and architecture, Verification and validation, Conclusion and result) | In progress
Radical-Job (formerly Big-Job)
Falkon (Fast and Light-weight tasK executiON framework)
DIRAC
DIANE (Distributed Analysis Environment)
PanDA (Production and Distributed Analysis)
Pilot-Job frameworks

## Slide 7
Jan 8 -12 | 15-19 | 22-26 | 29-02 | Feb 05-09 | 12-16 | 19-23 | 26-01 | Mar 04-08 | 11-15 | 18-22 | 25-29
WebApp Integration
Defense and
Closure
Verification and validation
Demo: Running a model via Martijn’s webAPP
Presentation
and defense
Send report
to TEC
FairMOT Containerization
Prepare for defense
Submit report to TEC
Presentation and defense
Project Booklet
Clearance (TU/e card, return laptop,
monitor, back up email)

## Slide 8
Jan 8 -12 | 15-19 | 22-26 | 29-02 | Feb 05-09 | 12-16 | 19-23 | 26-01 | Mar 04-08 | 11-15 | 18-22 | 25-29
Report writing
Defense and
Closure
Review Thesis
Send for
review
Presentation
and defense
Send report
to TEC
Prepare for defense
Submit report to TEC
Presentation and defense
Project Booklet
Clearance (TU/e card, return laptop,
monitor, back up email)
Review
by Judith
Review (by sup.)
and revise
Thesis outline
(updated and detailed)

## Slide 9: Project Plan