## Slide 1: Designing the national HPC and public cloud-based solutions for the data-driven animal behavior detection
Oct 17, 2023
Progress Update
Jan 30, 2024

## Slide 2
Preparation
Extract input fields
Libraries and dependencies
Data Preparation
Definition file
Verification
Store in Repo
Run via
PiCas
Image
Error
Run via
UI
Progress Update: Containerize FairMOT Model
Next Step:
  Verify image output
  Store in Repo
  Run via UI

## Slide 3: Progress Update: Report Writing
Chapters | Status | Review and revise
Chapter 1-4 (Introduction, Problem Analysis, Stakeholder Analysis, Requirements Analysis) |  | 
Chapter 5-10 (Investigating pilot-job frameworks, Design and Architecture, Verification and Validation, Conclusion and Results, Project Management, Retrospective) | In progress (by Feb 07) | Feb 8-29

## Slide 4: Progress Update: Report Writing
Chapters | Status | Review and revise
Chapter 1-4 (Introduction, Problem analysis, stakeholder analysis, Requirements) |  | 
Chapter 5-8 (Investigating Pilot-Job Frameworks, design and architecture, Verification and validation, Conclusion and result) | In progress (by Feb 07) | Feb 8-29
https://dl.acm.org/doi/10.1145/3177851

## Slide 5: Final Presentation Review Process
Slide drafting
Surf Presentation
Internal Review (by sup.)
Final Revision
Presentation and Defense
(Feb 20-27)
(27 - Mar. 01)
(Mar 04 - 08)
(until Mar 11)
(Mar 11 - 22)

## Slide 6: Project Plan
Jan 8 -12 | 15-19 | 22-26 | 29-02 | Feb 05-09 | 12-16 | 19-23 | 26-01 | Mar 04-08 | 11-15 | 18-22 | 25-29
Defense and
Closure
Review and Revise
Send for
review
Send report to TEC
Presentation and defense
TEC Approval
Review by Judith
Review and revise
TEC : Technical Evaluation Committee

## Slide 7: Project Plan: Next Month
Tasks
Task 1: Verification
Task2: Finalize FairMOT
Task3: Access dCache via WebApp
Task4: Automate PilotJob submission, error handling…..
If time allows …

## Slide 8: Thank you