## Slide 1: Designing the national HPC and public cloud-based solutions for the data-driven animal behavior detection
Oct 17, 2023
Progress Update
Jan 2, 2024

## Slide 2: Progress Update
Updated BPMN Business process based on sup. feedbacks
Prepared Sitemap and wireframe (draft)
Implemented the task processing logic using factory pattern (for Yolo)
Extracted possible input fields from UI for FairMOT model

## Slide 4: Progress Update: BPMN Business Process

## Slide 5: Progress Update: Containerize and Running FairMOT Model
Preparation
Extract input fields
Libraries and dependencies
Data Preparation
Definition file
Verification
Store in Repo
Run via
PiCas
Image
Error
Run via
UI
Until Jan 12
Jan 19
Jan 26
Create an Image
Run via PiCas
Run via UI

## Slide 6: Progress Update: FairMOT Containerization (draft)

## Slide 7: Plan for next month