## Slide 1: Designing the national HPC and public cloud-based solutions for the data-driven animal behavior detection
Oct 17, 2023
Progress Update
Jan 9, 2024

## Slide 2
Progress Update
Image Registry: To store container images
DB: To store task information
(token) and users
Data storage (dCache): To store
Input data (datasets) and model results
HPC* filesystem (scratch):
To temporarily store data for fast I/O
operations
HPC: High performance computing

## Slide 3
Frontend
(HTML, JS, CSS, React)
Server-side
CouchDB
Container Registry
Worker nodes
Users
admin
Login Node
Cluster
Firestore
Backend
WebApp
PiCaClient
Progress Update

## Slide 4
User management
Task (Job) management
  Submit
  Track task
  Notify user
  Visualize statistics
WebApp (by Martijn)
Backend (by Haftom)
Prepare container images for tasks (Singularity)
Prepare Pilot-Jobs (Python)
Prepare task scripts (bash)
  Data pipeline
Progress Update

## Slide 5
WebApp Integration Process
Familiarize with the domain
WebApp Design
Create CouchDB account for Martj.
Integration: Push token to CouchDB
Discussion on what users want to see from UI?
Users of the system
Components of the system
CouchDB :- Token structure and
token lifecycle
Sitemap
Wireframe
Extract input and output fields
BPMN Business process
PilotJob: Process token from CouchDB
WebApp Implementation

## Slide 6
WebApp: Sitemap

## Slide 7
WebApp: Wireframe

## Slide 8
BPMN Business Process
Using
Camunda modeler

## Slide 9
Preparation
Extract input fields
Libraries and dependencies
Data Preparation
Definition file
Verification
Store in Repo
Run via
PiCas
Image
Error
Run via
UI
Backend: Containerize FairMOT Model

## Slide 10: Progress Update: FairMOT Containerization (draft)
Minimal base image
Libraries, dependencies, and env’t

## Slide 11: Documentation
Tasks | Status
Chapter 1-4 (Introduction, Problem analysis, stakeholder analysis, Requirements) | 
Chapter 5-8 (Investigating pilot-job frameworks, design and architecture, Verification and validation, Conclusion and result) | In progress

## Slide 12
Jan 8 -12 | 15-19 | 22-26 | 29-02 | Feb 05-09 | 12-16 | 19-23 | 26-01 | Mar 04-08 | 11-15 | 18-22 | 25-29
WebApp Integration
Defense and
Closure
Verification and validation
Demo: Running a model via Martijn’s webAPP
Presentation
and defense
Send report
to TEC
FairMOT Containerization
Prepare for defense
Submit report to TEC
Presentation and defense
Project Booklet
Clearance (TU/e card, return laptop,
monitor, back up email)

## Slide 13
Jan 8 -12 | 15-19 | 22-26 | 29-02 | Feb 05-09 | 12-16 | 19-23 | 26-01 | Mar 04-08 | 11-15 | 18-22 | 25-29
Report writing
Defense and
Closure
Review Thesis
Send for
review
Presentation
and defense
Send report
to TEC
Prepare for defense
Submit report to TEC
Presentation and defense
Project Booklet
Clearance (TU/e card, return laptop,
monitor, back up email)
Review
by Judith
Review (by sup.)
and revise
Thesis outline
(updated and detailed)

## Slide 14: Project Plan: Next month