## Slide 1: Designing the national HPC and public cloud-based solutions for the data-driven animal behavior detection
Oct 17, 2023
Discussion with surf
Dec 05, 2023

## Slide 2: Progress update
Meeting with stakeholders
  Models and data
  Computational resources
  UI

## Slide 3: Progress update: Task Process
Implementation: On GitHub - IMAGEN_Backend/picas_client/pilotJob2.py

## Slide 4: Progress update: Work breakdown structure (WBS)

## Slide 5: Progress update: Work breakdown structure (WBS)

## Slide 6: Progress update: Use cases
Input data validation
User authentication (user roles)
Fetch result for specific task (depends on stakeholder needs)
File explorer to select files and dir from dCache using ada and macaroon
WebApp
Backend
Prepare singularity images for tasks (models from Computer vision group)
Prepare different pilot jobs(depends on stakeholder needs)
Automate pilot job submission
The following are the remaining tasks from WebApp and Backend

## Slide 7: Plan for next week
Input data validation
User authentication (user roles)
WebApp
Backend
Prepare singularity images for tasks (models from Computer vision group)

## Slide 8: Project Plan and Milestones (Initial)
Milestone 1: Compatibility and shareability
Deliverable:
  Demo: Run Data transfer, data cleaning, or Yolo images from repo
  Short report (Guideline)
  Deadline: Sep 29
Milestone 2: PiCas integration
Deliverables:
  Demo: Run data cleaning or DL training(Yolo) tasks using PiCas
  Deadline: Nov 30
Milestone 3: Web-application
Deliverable:
  User interface (Front-end)
  Server-side integration with CouchDB
  Demo: How to submit and track tasks via UI
  Deadline: Jan 30
July
August
September
October
November
December
January
February
March
Milestone 3:
Prototype 2.0
Milestone 2:
Prototype 1.0
Final presentation
Second draft
Initial draft
Milestone 1

## Slide 9: Project Plan and Milestones (updated)
Milestone 1: Compatibility and shareability
Deliverable:
  Prepare images for models (models of computer vision group)
  Short report (Guideline)
  Deadline: Jan 8
Milestone 2: PiCas integration
Deliverables:
  Prepare different pilot jobs according to user needs
  Automate (partly) pilot job submission
  Deadline: Jan 30
Milestone 3: Web-application
Deliverable:
  Complete remaining tasks
  Deadline: Feb 15
October
November
December
January
February
March
Milestone 3
Milestone 2
Defense and
final presentation
Second draft(thesis)
Initial draft(thesis)
Milestone 1

## Slide 10: Reminder
No GPU resource on spider
Send me your GitHub usernames